THEMENGIFT

themengift.com

Premium Jewellery  •  Custom Gifts  •  Smart Pet Tags  •  Made in India

WINDSURF AI AGENT BUILD DOCUMENT

DOCUMENT 1 OF 15

Project Overview & Complete Tech Stack

VERSION 1.0  |  PREPARED FOR WINDSURF AI AGENT  |  THEMENGIFT.COM

# 1. HOW TO READ THIS DOCUMENT

This document is written specifically for the Windsurf AI coding agent. Every section contains exact instructions, specifications, values, and rules. The agent must follow these instructions precisely without making assumptions.

DOCUMENT ORDER — Read and complete in this exact order:

- Document 1  —  Project Overview & Tech Stack (THIS FILE)

- Document 2  —  Complete Site Map & Page List

- Document 3  —  Database Structure

- Document 4  —  Homepage All 19 Sections

- Document 5  —  Shop, Category & Product Pages

- Document 6  —  Cart, Checkout & Razorpay Payment

- Document 7  —  My Account, Orders & Wishlist

- Document 8  —  Smart Pet Tag System

- Document 9  —  Admin Dashboard

- Document 10  —  Corporate Gifting & Custom Gift Pages

- Document 11  —  All Policy & Legal Pages

- Document 12  —  SEO, Sitemap & Google Setup

- Document 13  —  Brand Identity & Design System

- Document 14  —  Hostinger Deployment & File Structure

- Document 15  —  WhatsApp, Shiprocket & Razorpay Integration

⚠️  Do NOT skip any document. Do NOT start Document 2 until Document 1 is fully implemented and verified.

✅  Every value in this document is final. Do not substitute colors, fonts, sizes, or structure unless explicitly told to in a later document.

# 2. PROJECT OVERVIEW

Brand Name: THEMENGIFT

Also written as: The Men Gift

Domain: themengift.com

Hosting: Hostinger (already purchased and active)

Country: India

Currency: INR (Indian Rupees — ₹)

Language: English

Business Type:

- D2C (Direct to Consumer) eCommerce — India

- Registered business with GST number

- Trademark registered in India

What THEMENGIFT sells — Three product pillars:

| Pillar | Products | Key Feature |
| --- | --- | --- |
| 1. Jewellery | Rings, Chains, Bracelets, Earrings, Anklets, Pendants | Artificial / fashion jewellery. Men, Women, Couple, Kids |
| 2. Custom Gifts | Engraved jewellery, Photo gifts, Keychains, Corporate gifts | Laser engraving in-house. Personalised gifting. |
| 3. Smart Pet Tags | QR + NFC engraved metal tags for pets and travel | Customer gets login. Pet profile page. Subscription plans. |

Brand Positioning: Premium but affordable. Made in India.

Target Audience: Men and women aged 22 to 45 years. Gift buyers. Pet owners.

Competitors: GIVA, Palmonas, YellowChimes, Voylla

USP: In-house laser engraving + Smart QR Pet Tags system

# 3. COMPLETE TECH STACK

The agent must use EXACTLY this tech stack. No substitutions.

## 3.1 Core Platform

| Technology | Version | Purpose | Cost |
| --- | --- | --- | --- |
| WordPress | Latest stable (6.x) | CMS — content, pages, media management | Free |
| WooCommerce | Latest stable (8.x) | eCommerce — products, orders, cart, checkout | Free |
| PHP | 8.1 or higher | Server-side language (Hostinger supports this) | Free |
| MySQL | 8.0 | Database for WordPress + WooCommerce + Custom tables | Free (Hostinger included) |

## 3.2 WordPress Theme

Theme: Astra (Free version)

- Install from: WordPress Dashboard → Appearance → Themes → Search Astra → Install → Activate

- Astra Free is a completely blank, lightweight theme

- NO Elementor. NO page builder. The homepage and all pages are built with CUSTOM PHP TEMPLATES

- Astra is used ONLY for its theme framework — header, footer, and WooCommerce compatibility

- ALL design is done through custom CSS and custom PHP template files

⚠️  Do NOT use Elementor. Do NOT use any drag-drop builder. All pages are custom PHP template files with custom CSS exactly matching the brand document.

## 3.3 Custom Theme Structure

The agent will create a CHILD THEME of Astra called: themengift-theme

Child theme location: /wp-content/themes/themengift-theme/

Child theme file structure:

| File / Folder | Purpose |
| --- | --- |
| style.css | Child theme declaration + all brand CSS variables |
| functions.php | Enqueue scripts, register menus, custom hooks, WooCommerce tweaks |
| front-page.php | Custom homepage template — all 19 sections |
| header.php | Custom header — logo, search, account, wishlist, cart icons |
| footer.php | Custom footer — links, social, newsletter |
| page.php | Standard page template |
| single-product.php | Custom product page template |
| archive-product.php | Shop / category listing page |
| cart.php | Cart page |
| checkout.php | Checkout page |
| myaccount/ | My account pages folder |
| woocommerce/ | WooCommerce template overrides folder |
| assets/css/ | All CSS files organised by page |
| assets/js/ | All JavaScript files |
| assets/images/ | Theme images — icons, placeholders, decorative |
| page-templates/ | Custom page templates for special pages |
| inc/ | PHP include files — functions, helpers, custom queries |

## 3.4 Required WordPress Plugins

Install ONLY these plugins. No others unless specified in later documents.

| Plugin Name | Purpose | Cost | Install From |
| --- | --- | --- | --- |
| WooCommerce | Core eCommerce system | Free | WordPress plugin directory |
| Razorpay for WooCommerce | Payment gateway — UPI, Cards, NetBanking, COD | Free | WordPress plugin directory |
| YITH WooCommerce Wishlist | Wishlist feature for customers | Free | WordPress plugin directory |
| TI WooCommerce Wishlist | Alternative wishlist if YITH has conflicts | Free | WordPress plugin directory |
| WooCommerce Shiprocket | Shipping integration — auto sync orders | Free | WordPress plugin directory |
| WP Rocket OR W3 Total Cache | Speed optimisation — caching | Free (W3TC) | WordPress plugin directory |
| Yoast SEO | SEO management — sitemap, meta tags, schema | Free | WordPress plugin directory |
| Contact Form 7 | Contact and corporate enquiry forms | Free | WordPress plugin directory |
| WooCommerce PDF Invoices | Auto GST invoices on orders | Free | WordPress plugin directory |
| Really Simple SSL | Force HTTPS on all pages | Free | WordPress plugin directory |
| UpdraftPlus | Automatic backup to Google Drive | Free | WordPress plugin directory |
| WooCommerce Variation Swatches | Show color/size as swatches not dropdowns | Free | WordPress plugin directory |

⚠️  Do NOT install any other plugins. Every extra plugin slows the website and creates conflicts. If a feature is not covered by the above plugins, it will be built with custom PHP code.

## 3.5 Smart Pet Tag System — Separate Custom Build

The Smart Pet Tag system is NOT built inside WordPress. It is a separate PHP application running on the same Hostinger server.

| Component | Technology | Location on Server |
| --- | --- | --- |
| Tag profile public page | PHP + MySQL + HTML/CSS | /tag/{unique-id}/ — publicly accessible |
| Customer login portal | PHP sessions + MySQL | /my-tag/ — password protected |
| Admin control panel | PHP + MySQL | /tag-admin/ — owner only access |
| QR code generation | PHP QR Code library (free) | Generated at time of product creation |
| Database | MySQL — same Hostinger database | Custom tables — separate from WordPress tables |
| Subscription plan logic | PHP + MySQL | Handled in tag-admin panel |
| Live location sharing | Google Maps Embed API (free tier) | Embedded in tag profile page |

✅  The Smart Pet Tag system shares the same MySQL database server as WordPress but uses completely separate tables prefixed with tag_ to avoid conflicts.

## 3.6 Payment System

| Payment Method | Integration | Notes |
| --- | --- | --- |
| Razorpay — UPI | Razorpay WooCommerce plugin | UPI, PhonePe, GPay, Paytm all work via Razorpay |
| Razorpay — Cards | Razorpay WooCommerce plugin | Visa, Mastercard, Rupay |
| Razorpay — NetBanking | Razorpay WooCommerce plugin | All major Indian banks |
| COD — Cash on Delivery | WooCommerce built-in | Enable in WooCommerce payment settings |
| EMI (future) | Razorpay supports this | Can be enabled later in Razorpay dashboard |

## 3.7 Shipping Integration

| Service | Integration | Notes |
| --- | --- | --- |
| Shiprocket | WooCommerce Shiprocket plugin | Auto-sync orders. Generate AWB. Track shipments. |
| Delhivery | Via Shiprocket dashboard | Shiprocket connects to Delhivery and other couriers |
| Self-ship fallback | Manual order management | Owner can manually mark shipped if needed |

## 3.8 Third Party Services

| Service | Purpose | Cost |
| --- | --- | --- |
| Google Search Console | Submit sitemap. Monitor indexing. Fix errors. | Free |
| Google Analytics 4 | Track visitors, sales, behaviour | Free |
| Google Maps Embed API | Show location on contact page + tag live location | Free tier |
| WhatsApp Business API | Click to chat button on all pages. Order support. | Free |
| Instagram Feed | Embed Instagram posts on homepage social proof section | Free via plugin |
| Razorpay Dashboard | Manage payments, refunds, settlements | Free — pay per transaction only |
| Shiprocket Dashboard | Manage all deliveries | Free plan available |
| UpdraftPlus + Google Drive | Automatic daily backups | Free |

# 4. HOSTINGER SERVER SETUP

## 4.1 Hostinger Plan Requirements

The existing Hostinger plan must support the following. Verify before starting:

- PHP version 8.1 or higher — check in hPanel → PHP Configuration

- MySQL database — available in hPanel → Databases

- SSL certificate — must be active. Check hPanel → SSL → Enable for domain

- File Manager access — for uploading theme files

- At least 5GB storage — for product images and backups

- WordPress auto-installer — available in hPanel → Website → Auto Installer

## 4.2 WordPress Installation Steps

The agent will provide instructions for this one-time setup:

- Login to Hostinger hPanel at hpanel.hostinger.com

- Go to Website → Auto Installer → WordPress → Install Now

- Set admin username and strong password. Save these securely.

- Set site title to: THEMENGIFT

- Install on root domain: themengift.com (not a subdirectory)

- After install — login at themengift.com/wp-admin

- Go to Settings → Permalinks → Select Post name → Save

- Go to Settings → General → Set timezone to Asia/Kolkata

- Go to Settings → General → Set currency to INR ₹ in WooCommerce after installing it

## 4.3 File Structure on Hostinger Server

After WordPress is installed the server directory looks like this:

| Path | Contents | Managed By |
| --- | --- | --- |
| public_html/ | WordPress root — all WordPress files | WordPress auto-installer |
| public_html/wp-content/themes/themengift-theme/ | Our custom child theme — all design files | Agent builds this |
| public_html/wp-content/plugins/ | All installed plugins | WordPress dashboard |
| public_html/wp-content/uploads/ | Product images, media library | WordPress media library |
| public_html/tag/ | Smart Pet Tag public profile pages | Custom PHP — agent builds this |
| public_html/my-tag/ | Customer tag login and dashboard | Custom PHP — agent builds this |
| public_html/tag-admin/ | Owner admin panel for tag management | Custom PHP — agent builds this |

# 5. DESIGN SYSTEM SUMMARY

Full design system is in Document 13. This section gives the agent the critical values needed immediately.

## 5.1 Fonts

| Font | Use | Import |
| --- | --- | --- |
| Plus Jakarta Sans | ALL headings H1 H2 H3 H4 — weight 700/800 | Google Fonts — free |
| DM Sans | ALL body text, buttons, labels, navigation | Google Fonts — free |

Google Fonts import link — paste in <head> of every page:

@import url('https://fonts.googleapis.com/css2?family=Plus+Jakarta+Sans:wght@400;500;600;700;800&family=DM+Sans:wght@300;400;500;600&display=swap');

## 5.2 Colour Palette

| Variable Name | Hex Code | Use |
| --- | --- | --- |
| --tmg-blue | #1B4F9E | Primary — all buttons, CTAs, prices, icons, badges |
| --tmg-blue-dark | #0A2463 | Hover state, dark backgrounds, hero overlay |
| --tmg-blue-light | #4A90D9 | Secondary hover, highlights, icon hover |
| --tmg-blue-pale | #EEF4FF | Section backgrounds, badge fills, card highlights |
| --tmg-off-white | #F8FAFF | Alternating section backgrounds |
| --tmg-white | #FFFFFF | Main page background, card backgrounds |
| --tmg-black | #0A0A1A | Footer background only |
| --tmg-text | #1A202C | All primary body text and headings |
| --tmg-gray | #4A5568 | Descriptions, subtitles, secondary text |
| --tmg-border | #E2E8F0 | Card borders, dividers, input borders |
| --tmg-sale | #E53E3E | Sale badges and flash deal banners ONLY |
| --tmg-star | #F59E0B | Star ratings ONLY |
| --tmg-success | #166534 | Trust ticks, success messages |

## 5.3 CSS Variables Block

Paste this at the TOP of the main style.css file in the child theme:

:root {

--tmg-blue: #1B4F9E;

--tmg-blue-dark: #0A2463;

--tmg-blue-light: #4A90D9;

--tmg-blue-pale: #EEF4FF;

--tmg-off-white: #F8FAFF;

--tmg-white: #FFFFFF;

--tmg-black: #0A0A1A;

--tmg-text: #1A202C;

--tmg-gray: #4A5568;

--tmg-border: #E2E8F0;

--tmg-sale: #E53E3E;

--tmg-star: #F59E0B;

--tmg-success: #166534;

--font-heading: 'Plus Jakarta Sans', sans-serif;

--font-body: 'DM Sans', sans-serif;

--r-xs: 4px;

--r-sm: 6px;

--r-md: 10px;

--r-lg: 16px;

--r-xl: 24px;

--r-pill: 50px;

--shadow-sm: 0 2px 8px rgba(27,79,158,0.08);

--shadow-md: 0 8px 24px rgba(27,79,158,0.12);

--shadow-lg: 0 16px 48px rgba(27,79,158,0.16);

--transition: all 0.2s ease;

--max-width: 1200px;

}

# 6. RULES THE AGENT MUST FOLLOW

These rules apply to every file, every page, every component built for THEMENGIFT.

## 6.1 Design Rules — Must Always Do

- All headings use Plus Jakarta Sans font. Never any other font for headings.

- All body text, buttons, labels use DM Sans. Never any other font.

- All primary action buttons: background #1B4F9E, text white, border-radius 6-8px.

- All product cards: white background, 1px solid #E2E8F0 border, 16px border-radius.

- Cards on hover: translateY(-4px) + var(--shadow-md) shadow.

- All prices: color #1B4F9E, Plus Jakarta Sans, font-weight 700.

- Sections alternate backgrounds: white then #F8FAFF then white.

- Footer background is always #0A0A1A with white and gray text.

- Max content width is 1200px, always centred with margin: 0 auto.

- All images in cards use object-fit: cover.

- All transitions: 0.2s ease.

- Sale badges: #E53E3E red, white text, 4px border-radius.

- Form inputs: 1.5px border #E2E8F0, 10px border-radius, focus border #1B4F9E.

## 6.2 Design Rules — Must Never Do

- Never use more than 3 colours in one section.

- Never use any font other than Plus Jakarta Sans and DM Sans.

- Never add rainbow or multi-colour gradients. Only blue gradients allowed.

- Never use red (#E53E3E) for anything except sale badges and flash deals.

- Never use amber/yellow (#F59E0B) for anything except star ratings.

- Never use black buttons. Primary buttons are always blue.

- Never use inline styles for brand values — always use CSS variables.

- Never use Elementor or any page builder.

## 6.3 Code Quality Rules

- All PHP files must be properly commented with section labels.

- All CSS must use the CSS variables defined in Section 5.3 of this document.

- All JavaScript must be in separate .js files — never inline in PHP or HTML.

- All custom database queries must use prepared statements — never raw SQL with user input.

- All forms must have nonce verification for WordPress security.

- All pages must be fully responsive — mobile first approach.

- Images must have alt text for accessibility and SEO.

- Page load speed must be prioritised — no unnecessary scripts or styles.

## 6.4 Mobile Responsiveness Rules

| Breakpoint | Width | Layout Changes |
| --- | --- | --- |
| Desktop | 1200px and above | Full layout — 4 column product grid |
| Tablet | 768px to 1199px | 3 column product grid, adjusted spacing |
| Mobile | 767px and below | 2 column product grid, stacked sections, mobile menu |
| Small Mobile | 375px and below | Single column where needed, larger touch targets |

# 7. WOOCOMMERCE CONFIGURATION

After installing WooCommerce, configure it with these exact settings before building any pages.

## 7.1 General Settings

| Setting | Value |
| --- | --- |
| Store Address | Your business address — required for GST invoices |
| Country | India |
| Currency | Indian Rupee (₹) |
| Currency Position | Left — ₹500 |
| Thousand Separator | , |
| Decimal Separator | . |
| Number of Decimals | 0 (no paise shown — ₹500 not ₹500.00) |

## 7.2 Product Settings

| Setting | Value |
| --- | --- |
| Shop Page | Create a page called Shop — set as WooCommerce shop page |
| Cart Page | Create a page called Cart — set as WooCommerce cart page |
| Checkout Page | Create a page called Checkout — set as WooCommerce checkout page |
| My Account Page | Create a page called My Account — set as WooCommerce account page |
| Product Image Size | 800x800px — square format for all product photos |
| Thumbnail Size | 400x400px |
| Reviews | Enable product reviews and star ratings |
| Stock Management | Enable — show in stock / out of stock |
| Low Stock Threshold | 5 — notify owner when stock drops to 5 |

## 7.3 Shipping Settings

| Setting | Value |
| --- | --- |
| Shipping Zones | Create zone: India — add all Indian states |
| Free Shipping | Enable free shipping on orders above ₹499 |
| Flat Rate | ₹49 for orders below ₹499 |
| COD Fee | ₹0 — no extra charge for cash on delivery |
| Shipping Classes | Create: Standard, Fragile (for jewellery boxes), Bulky (large gift sets) |

# 8. PRODUCT CATEGORIES & STRUCTURE

WooCommerce categories must be created in this exact structure before any products are added.

| Parent Category | Sub-Categories | Slug |
| --- | --- | --- |
| Jewellery | Rings, Chains, Bracelets, Earrings, Anklets, Pendants, Necklaces | /jewellery/ |
| Custom Gifts | Engraved Jewellery, Photo Gifts, Keychains, Couple Gifts, Corporate Gifts | /custom-gifts/ |
| Smart Pet Tags | Dog Tags, Cat Tags, Travel Tags, Luggage Tags | /smart-pet-tags/ |
| For Him | (Products tagged for-him — not a physical category) | /for-him/ |
| For Her | (Products tagged for-her — not a physical category) | /for-her/ |
| For Couple | (Products tagged for-couple) | /for-couple/ |
| For Kids | (Products tagged for-kids) | /for-kids/ |
| New Arrivals | (Products tagged new-arrival) | /new-arrivals/ |
| Sale | (Products with sale price set) | /sale/ |
| Gift Ideas | (Curated collection — products tagged gift-idea) | /gift-ideas/ |

✅  For Him, For Her, For Couple, For Kids, New Arrivals, Gift Ideas — these are WooCommerce product tags NOT categories. They allow one product to appear in multiple collections without duplicating it.

# 9. WHAT TO BUILD FIRST — AGENT START ORDER

Follow this exact order. Do not skip steps. Verify each step before moving to the next.

| Step | Task | Verify Before Next Step |
| --- | --- | --- |
| 1 | Install WordPress on Hostinger | Can login to themengift.com/wp-admin |
| 2 | Install Astra theme — activate | Astra shows as active theme |
| 3 | Install WooCommerce — run setup wizard | WooCommerce menu appears in dashboard |
| 4 | Configure WooCommerce settings from Section 7 | Currency shows ₹, India selected |
| 5 | Create all product categories from Section 8 | All categories visible in Products → Categories |
| 6 | Install all plugins from Section 3.4 | All plugins active — no conflicts |
| 7 | Create child theme folder: themengift-theme | Folder exists at /wp-content/themes/themengift-theme/ |
| 8 | Create style.css with CSS variables from Section 5.3 | Child theme appears in Appearance → Themes |
| 9 | Create functions.php — enqueue styles, register menus | No PHP errors in WordPress |
| 10 | Activate child theme | Site still loads — no errors |
| 11 | Build header.php — logo, search, nav, icons | Header visible on all pages |
| 12 | Build footer.php — links, social, newsletter | Footer visible on all pages |
| 13 | Build front-page.php — homepage all 19 sections | Homepage loads with all sections |
| 14 | Build archive-product.php — shop and category pages | Shop page loads with product grid |
| 15 | Build single-product.php — product detail page | Product page loads correctly |
| 16 | Connect Razorpay plugin — add API keys | Test payment works in sandbox mode |
| 17 | Build Smart Pet Tag system — /tag/ folder | QR scan page loads correctly |
| 18 | All remaining pages from Document 2 site map | All pages accessible and styled |
| 19 | SEO setup — Yoast, sitemap, Google Search Console | Sitemap accessible at /sitemap.xml |
| 20 | Speed optimisation — caching, image compression | PageSpeed score above 70 on mobile |

# 10. DOCUMENT SUMMARY

This is Document 1 of 15. It covers:

- Complete project overview and business details

- Full tech stack — WordPress + WooCommerce + Astra child theme + PHP

- All required plugins and their purposes

- Smart Pet Tag system architecture

- Hostinger server setup and file structure

- Design system summary — fonts, colors, CSS variables

- All rules the agent must follow

- WooCommerce configuration settings

- Product category structure

- Complete build order — 20 steps

Next Document: Document 2 — Complete Site Map & Page List

Document 2 covers every single page of the website, its URL, purpose, and what sections it contains.

THEMENGIFT  •  themengift.com  •  Document 1 of 15

Premium Jewellery  •  Custom Gifts  •  Smart Pet Tags  •  Made in India